|  |  |
| --- | --- |
| Telecommunication Group Meeting 2 | |
| Location: | University of Witwatersrand, Chamber of Mines, Convergence Lab |
| Date: | 23 July 2019 |
| Time: | 12:00 |
| Facilitator: | Group 19G41 |

# Agenda Items & Discussion Points

1. Weekly meetings to be moved to a more formal venue, where Prof. F Takawira suggesting a conference room. Destination subject to change.
2. Meeting minutes will be typed up by the current char group allocated to that given week,
3. Discussion into the biggest problems faced by the various groups during the last week with possible solutions given out by both the supervisors and groups during who have had similar issues or whose projects falls within the same field.
4. Group 19G01 were selected to chair next week’s meeting.
5. Meeting adjourned at 13:13.

|  |  |  |  |
| --- | --- | --- | --- |
| Action Items | Owner(s) | Deadline | Status |
| Continues with the DCT implementation of the project | Kishan Narotam & Nitesh Nana | Month-End | Completed |
| Tweak DCT implementation | Kishan Narotam & Nitesh Nana | 26 July 2019 | In Progress |
| Create implementation for holes only | Kishan Narotam & Nitesh Nana | 26 July 2019 | In Progress |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |